### Week 1: January 23, 2024

- Satellite

  - Parts ordered for experiment

  - Working on onboarding doc

### Week 2: January 30, 2024

- Satellite

  - Attitude control:

    - Deliverable – bill of materials and timeline for test rig

- Comms

  - Computer ordered

### Week 3: February 6, 2024

- Satellite

  - Experimental:

    - Currently waiting on parts, experimental method developed

    - NEED: EE or anyone available to build the circuit for thermocouple interfacing and data collection

    - Timeline: complete by end of february

  - Attitude Control

    - Plan of action:

    - Adin, Daniel, Oscar working on CADing a gimbal

- Comms

  - Computer received, working on installing linux, able to receive signals?

  - Can’t transmit without a radio license!

    - Potentially get radio licenses for people on comms team.

  - Gaudi working on tracking/supporting Jay with comms

### Week 4: February 13, 2024

- Attitude Control

  - Updated BOM

    - Complete gimbal before ordering parts to ensure everything will fit together

  - Working on mathematical model

    - How the change of momentum of reaction wheels changes spin of spacecraft

  - Magnetorquer vs reaction wheel.. We are neglecting magneto

  - Planning on completing simulink model within next month

  - Speak to mike about fabrication/ modeling

  - Potentially switching from 3D printed gimbal to PVC pipe gimbal

    - PVC may not be best option …

    - Potentially outsourcing gimbal

- Experimental

  - Most parts arrived

  - Working on DAQ circuit

  - Thinking about safety precautions for thermal experiment inside vacuum

    - For example, are we leaving the arduino inside the vacuum? How would we re-establish the vacuum seal if we fed it outside of the chamber? Does this introduce a potentially dangerous aspect to our system?

    - GOAL: complete set up before the end of Feb.

- Comms

  - Documentation for SDR: SDR Setup

  - Radio on satellites/ interacting with data/ chips have pre-integrated microcontrollers

  - Modeled 2 DOF antenna actuator

    - Think about choosing motors/ physical design

    - Antenna comes with mounting – planning on redesigning

- Power System

  - Solar panels for power/ solar energy also being absorbed by e-paper

  - Beginning research

- Look into building CUSLI website/ fundraising. Host through cooper??

  - Notion website, other cooper clubs use this!! (internal vs external)

    - Newsletter (monthly?)

    - Reach out to GE?? Other companies??

  - LETS DO THIS !!!! BY NEXT WEEK!!!

- Improving CUSLI

  - Improve onboarding

  - Get that lab space hehe

  - Visibility to new students (long term)

    - Goals aren't defined by competition/ we present a real world engineering problem

  - Hosting events/ speakers

  - Long term plans … after thermal, then what?

    - Using thermal problems outside of space application?

    - Brainstorming new potential missions

### Week 5: February 20, 2024

### Week 6: February 27, 2024

### Week 7: March 5, 2024

- New Lab Space!!

- Attitude Control:

  - Decided to use exclusively magnetorquers

  - working on Simulink Model

  - Finalizing mathematical model

- FM Radio connection established 😎

### Week 8: March 12, 2024

- No meeting

### Week 9: March 19, 2024

- No meeting– Spring Break

### Week 10: March 26, 2024