Cooper Union Satellite Launch Initiative: Milestones and Expectations 2023-2024

Long Term Goals:

- A collaboration with the Columbia University Weather Balloon team will allow us to send a mini version of our satellite into the stratosphere at a low cost in order to get experimental data in space.

- The NASA CSLI program seeks out to help universities and national labs launch cube sats into space. Our goal is to be a part of the 2025 mission with the inkSat.

Short Term Goals:

- Reach membership of >= 15 students

- Interface with e-paper

- Proof of Concept via on bench experiments

- Apply to Small-Sat Conference and Competition (feb 6 for conference, may 9 for competition)

- Complete Ground Station

Complete

In Progress

Plan of Action:

- December 2023-January 2024 (Winter Break)

  - Develop a completed experiment

    - Completed experimentation methods by end of december

    - Order all necessary parts for experiment on bench

    - If possible, build on-bench test setup and begin experimenting by end of break

      - HAVE WORKING INTERFACING WITH E PAPER BY END OF JANUARY, NON NEGOTIABLE GOAL

  - Start working on ground station, researching and prototyping, begin conceptualizing initial designs

  - Complete abstract to submit to Small-Sat Conference and Competition

- February 2024

  - Outreach to Cooper community, seek out new members, involve all kinds of engineering students, potentially get a lab space

  - Submit abstract to Small-Sat Conference and Competition

  - Order motors for ground station if needed, begin to write controllers and implement them into the design.

  - Develop onboarding for future members.

  - Run experiment over course of the month, note any problems and if we are solving what we wish to solve.

- March 2024

  - Reiterate experimentation if necessary, rerun experiment if necessary

  - Begin to rethink experiment in small-sat context– how can we recreate the bench experiment on the satellite?

- April 2024

  - Completed Ground Station

    - Working tracking, portable, seamless motion, well tuned controller, durable design

  - Complete on-satellite experimental methods.

- May 2024

  - launch the experiment on a weather balloon under the agreements with Columbia space initiative high altitude balloon team. If not, outsource weather balloon launches to get the experiment in space ASAP. This is instrumental for sending a paper to NASA CSLI.